- (normative)
Inspection report (IRPT) - DRD

  - DRD identification

    - Requirement identification and source document

This DRD is called up from ECSS-E-ST-10-02, requirement 5.3.2.4b.

    - Purpose and objective

The inspection report describes each verification activity performed for inspecting hardware or software.

The inspection report contains proper evidence that the relevant requirements are verified and the indication of deviations.

The inspection report may be embedded in the Test Report if the verification by Inspection is carried-out in combination with Testing.

  - Expected response

    - Scope and content

          - Introduction

          - The IRPT shall contain a description of the purpose, objective, content and the reason prompting its preparation.

          - Open issues, assumptions and constraints relevant to this document shall be stated and described.

          - Applicable and reference documents

          - The IRPT shall list the applicable and reference documents in support to the generation of the document.

          - Definitions and abbreviations

          - The IRPT shall list the applicable dictionary or glossary and the meaning of specific terms or abbreviations utilized in the document with the relevant meaning.

          - Inspection summary

          - The IRPT shall describe the product configuration data of the inspected item.

          - Conclusions

          - The IRPT shall summarize the:

            - inspection results, including:

              - the list of the requirements to be verified (in correlation with the VCD),

              - traceability to used documentation,

              - inspection event location and date,

              - expected finding,

              - conformance or deviation including proper references and signature and date,

            - comparison with the requirements, and

            - verification close-out judgement.

          - Open issues shall be clearly stated and described.

    - Special remarks

None.