

ECSS System

ECSS Secretariat

ESA-ESTEC

Requirements & Standards Division

Noordwijk, The Netherlands

Description, implementation and general requirements

**Foreword**

This Standard is one of the series of ECSS Standards intended to be applied together for the management, engineering, product assurance and sustainability in space projects and applications. ECSS is a cooperative effort of the European Space Agency, national space agencies and European industry associations for the purpose of developing and maintaining common standards. Requirements in this Standard are defined in terms of what shall be accomplished, rather than in terms of how to organize and perform the necessary work. This **allows** existing organizational structures and methods to be applied where they are effective, and for the structures and methods to evolve as necessary without rewriting the standards.

This Standard has been prepared by the ECSS-S-ST-00 Working Group, reviewed by the ECSS Executive Secretariat and approved by the ECSS Technical Authority.

**Disclaimer**

ECSS does not provide any warranty whatsoever, whether expressed, implied, or statutory, including, but not limited to, any warranty of merchantability or fitness for a particular purpose or any warranty that the contents of the item are error-free. In no respect shall ECSS incur any liability for any damages, including, but not limited to, direct, indirect, special, or consequential damages arising out of, resulting from, or in any way connected to the use of this Standard, whether or not based upon warranty, business agreement, tort, or otherwise; whether or not injury was sustained by persons or property or otherwise; and whether or not loss was sustained from, or arose out of, the results of, the item, or any services that may be provided by ECSS.

Published by: ESA Requirements and Standards Office

ESTEC, P.O. Box 299,

2200 AG Noordwijk

The Netherlands

Copyright: 2020 © by the European Space Agency for the members of ECSS

Change log

|  |  |
| --- | --- |
| ECSS-S-00A  13 December 2005 | First issue |
| ECSS-S-00B | Never issued |
| ECSS-S-ST-00C  31 July 2008 | Second issue  This issue of ECSS-S-ST-00C supersedes ECSS-S-00A and replaces ECSS‑M-00B, ECSS-E-00A and ECSS-Q-00A.  The main changes to the previous versions are summarized hereafter:   * The descriptive text of the previous of ECSS-S-00 was reorganized and complemented with text from ECSS-M-00B, ECSS-E-00A and ECSS-Q-00A to introduce the content of the disciplines of the three ECSS branches. * Requirements were added as follows: * Top-level requirements from ECSS-M-00B were moved to ECSS‑S‑ST‑00C while the remaining requirements were moved to ECSS‑ST‑M‑10C. * Top-level requirements from ECSS-Q-00A were moved to ECSS‑S‑ST‑00C while the remaining requirements were moved to ECSS-Q-ST-10C. * New top-level requirements missing in the ECSS Standards. * Example of template for an “ECSS applicable requirements matrix (EARM)” for the requirements of ECSS-S-ST-00 was added in 0. * A form for ECSS Change Request/Document Improvement Proposal for user feedback was added as 0. |
| ECSS-S-ST-00C Rev.1  15 June 2020 | Second issue Revision 1  Changes with respect to ECSS-S-ST-00 (31 July 2008) are identified with revision tracking.  Main changes are:   * Update of document to account for new ECSS branch “Space sustainability” * Addition of reference to new ECSS-S-ST-00-02 “ECSS system – Tailoring” * Clause 7 “Application of ECSS Standards”: Text re-written and shortened * Clause 8 “User feedback”: Update of third bullet about ECSS Change Request. Reference made to the ECSS.NL website and the former reference to the Annex deleted * Deletion of former Annex A “Example of template for an EARM for the requirements of ECSS-S-ST-00C” * Deletion of former Annex B “ECSS Change Request / Document * Improvement Proposal” and update of This causes a renumbering of all subsequent Annexes * Bibliography deleted |

Table of contents

[Change log 3](#_Toc44595917)

[1 Scope 7](#_Toc44595918)

[2 Normative references 8](#_Toc44595922)

[3 Terms, definitions and abbreviated terms 9](#_Toc44595923)

[3.1 Terms from other standards 9](#_Toc44595924)

[3.2 Abbreviated terms 9](#_Toc44595925)

[4 ECSS system objectives and policy 10](#_Toc44595926)

[5 ECSS System description 11](#_Toc44595927)

[5.1 Overview 11](#_Toc44595928)

[5.2 Types of ECSS documents 11](#_Toc44595929)

[5.2.1 Standards 11](#_Toc44595930)

[5.2.2 Handbooks 12](#_Toc44595931)

[5.2.3 Technical memoranda 12](#_Toc44595932)

[5.3 Structure and architecture of ECSS Standards System 13](#_Toc44595933)

[5.3.1 Overview 13](#_Toc44595934)

[5.3.2 Management (M-branch) 15](#_Toc44595935)

[5.3.3 Engineering (E-branch) 16](#_Toc44595936)

[5.3.4 Product Assurance (Q-branch) 19](#_Toc44595937)

[5.3.5 Space Sustainability (U-branch) 22](#_Toc44595938)

[6 Introduction into space programmes 23](#_Toc44595939)

[6.1 The customer-supplier model 23](#_Toc44595940)

[6.2 Business agreements 23](#_Toc44595941)

[6.3 Applicability of ECSS documents 24](#_Toc44595942)

[7 Application of ECSS Standards 26](#_Toc44595943)

[8 User feedback 27](#_Toc44595997)

[9 Requirements 28](#_Toc44595998)

[9.1 Applicability 28](#_Toc44595999)

[9.2 Requirements on customers 28](#_Toc44596000)

[9.3 Requirements on suppliers 29](#_Toc44596001)

**Figures**

[Figure 5‑1: ECSS User Standards structured as Branches 13](#_Toc44596002)

[Figure 5‑2: Disciplines of the ECSS Standards system 14](#_Toc44596003)

[Figure 6‑1: Customer–supplier network concept 25](#_Toc44596004)

**Tables**

[Table 5‑1: Disciplines in the management branch 15](#_Toc44596005)

[Table 5‑2: Disciplines in the engineering branch 17](#_Toc44596006)

[Table 5‑3: Disciplines in the product assurance branch 19](#_Toc44596007)

[Table 5‑4: Disciplines in the space sustainability branch 22](#_Toc44596008)

# Scope

This document is the ECSS top–level document for ECSS users. It gives a general introduction into ECSS and the use of ECSS Documents in space programmes and projects.

Its purpose is to provide users with an overview of the ECSS System, together with an introduction to the four branches of applicability and to the disciplines covered by the set of ECSS Standards and the processes involved in generating and using these standards.

As an introduction into space programmes, space projects actors and their customer-supplier relationships are described.

The four branches (Management, Product Assurance, Engineering and Space Sustainability) of ECSS system and their disciplines are then presented as well as link amongst the branches.

Application of the ECSS System for space projects in the customer-supplier chain is explained and a practical tailoring method is described together with methods for collecting and processing user feedback.

1. The tailoring process has been extracted from this document and is provided in a separate document, ECSS-S-ST-00-02 ECSS system – Tailoring.

Finally top-level requirements are defined for implementation of the ECSS system in space projects/programmes.

This standard is applicable to all the procurements of space products.

With effect from the date of approval, this Standard announces the adoption of the external document on a restricted basis for use in the European Cooperation for Space Standardization (ECSS) system.

# Normative references

The following normative documents contain provisions which, through reference in this text, constitute provisions of this ECSS Standard. For dated references, subsequent amendments to, or revisions of any of these publications do not apply. However, parties to agreements based on this ECSS Standard are encouraged to investigate the possibility of applying the most recent editions of the normative documents indicated below. For undated references the latest edition of the publication referred to applies.

|  |  |
| --- | --- |
| ECSS-S-ST-00-01 | ECSS system – Glossary of terms |
| ECSS-S-ST-00-02 | ECSS system - Tailoring |

NOTE: As decided by the ECSS Technical Authority at TA#70 (15 June 2020) is this document made available as ECSS-S-ST-00-02C Draft 1 (15 June 2020), pending the Pilot Case of Tailoring.

# Terms, definitions and abbreviated terms

## Terms from other standards

For the purpose of this Standard, the terms and definitions from ECSS‑S‑ST‑00‑01 apply.

## Abbreviated terms

For the purpose of this Standard, the abbreviated terms from ECSS-S-ST-00-01 and the following apply:

|  |  |
| --- | --- |
| Abbreviation | Meaning |
| **DRD** | document requirements definition |
| **EARM** | ECSS applicable requirements matrix |
| **ECM** | ECSS compliance matrix |
| **HB** | handbook |
| **ID** | implementation document |
| **PA** | product assurance |
| **PRD** | project requirements document |
| **SDO** | standard development organization |
| **TM** | technical memorandum |

# ECSS system objectives and policy

The overall objectives of using the ECSS system of standards include:

* achieving more cost effective space programmes and projects in Europe,
* improving the competitiveness of European space industry,
* improving the quality and safety of space projects and products,
* facilitating clear and unambiguous communication between all parties involved, in a form suitable for reference or quotation in legally binding documents,
* reducing risk and guaranteeing interoperability and interface compatibility by applying proved and recognized requirements and methods.

In order to meet the above stated objectives, the ECSS policy has been developed: see ECSS‑P‑00.

ECSS documents are produced to support the formal customer-supplier relation in developing space programs and projects.

In order to ensure European space programmes and projects’ efficiency in terms of technical performance, life cycle cost-effectiveness and on-time deliveries, the ECSS System can be adapted to specific domains of application by use of tailoring activities.

1. See attachment “Example of ECSS Applicable Requirements Matrix (EARM)” in ECSS-S-ST-00-02 “Tailoring”.

Systematic feedback of experience from programmes, projects and other appropriate sources into the ECSS System allows improvement of ECSS Standards.

# ECSS System description

## Overview

The ECSS System has been developed as a cooperative effort between the European space agencies and space industries. It comprises a comprehensive set of documents addressing all essential aspects of the three major branches for the successful implementation of space programmes and projects, namely

* Project management,
* Engineering,
* Product assurance, and
* Space sustainability.

ECSS user oriented documents other than the present one and ECSS‑ST‑00‑01 fall in one of those branches.

ECSS includes three types of documents: standards, handbooks and technical memoranda.

## Types of ECSS documents

### Standards

Standards are documents for direct use in invitation to tender and business agreements for implementing space related activities.

They state verifiable requirements, supported by the minimum descriptive text necessary to understand their context.

Each requirement contained within a Standard has a unique identification, allowing full traceability and easy verification of compliance.

Standards are named as ECSS-<X>-ST-<Number> <Version>, where:

<X> represents the branch and can take the following values: P or S (ECSS system), M (management), E (engineering), Q (product assurance) or U (Space sustainability)..

<Number> is one or two groups of two digits.

<Version> is a letter from “A” onwards.

When a requirement asks for the delivery of a document, the scope and content is specified in a dedicated DRD (Document Requirements Definition), which forms an integral part of a standard.

1. The DRD defines only the scope and content of the document in a mandatory way, not the form.  
   I.e. the content may also be presented in a different from, in particular also by combining the content of two or more DRDs into one deliverable document.

The ECSS Standards focus primarily on what is required to comply with each standard, rather than how to achieve this. This approach provides the flexibility for different customers and suppliers to use established “in–house” procedures, or processes, to comply with these standards.

### Handbooks

Handbooks are non-normative documents providing background information, orientation, advice or recommendations related to one specific discipline or to a specific technique, technology, process or activity.

ECSS handbooks provide guidelines and good practices, and collection of data.

They are named as ECSS-<X>-HB-<Number> <Version>, where <X>, <Number> and <Version> have the same meaning as for standards.

Handbooks do not contain requirements, but provide additional information on selected topics addressed by the ECSS standards. Handbooks can be used as reference document or transformed into normative documents by the customer.

### Technical memoranda

Technical memoranda are non-normative documents providing useful information to the space community on a specific subject.

They are prepared to record and present data which are not the subjects for a standard or for a handbook or not yet mature to be published as standard or handbook.

They are named as ECSS-<X>-TM-<Number> <Version>, where <X>, <Number> and <Version> have the same meaning as for standards.

Technical memoranda do not contain requirements, but provide additional information on selected topics addressed by the ECSS standards. Technical memoranda can be used as reference document and are not intended to be transformed into normative documents.

## Structure and architecture of ECSS Standards System

### Overview

The present document is the top level user document of ECSS. Beneath this document there are three parallel branches, one each for project management, engineering, and product assurance (see Figure 5‑1). Project management branch documents have an “M” prefix, engineering standards have an “E” prefix, product assurance standards have a “Q” and sustainability standards have a “U” prefix.

Some documents adopted by ECSS are originated from other Standard Development Organizations (SDO) (see ECSS-P-00 and Figure 5‑1).

Within each branch, disciplines and corresponding requirements are covered by dedicated standards. ECSS Disciplines can also be supported by Handbooks (HB) and Technical Memoranda (TM) as necessary.

The disciplines addressed by the ECSS Standards system are given in Figure 5‑2.



Figure 5‑1: ECSS User Standards structured as Branches



Figure 5‑2: Disciplines of the ECSS Standards system

### Management (M-branch)

The overall objective of project management is to implement a process to achieve successful completion of the project in terms of cost, schedule and technical performance. Project management is performed following a structured approach throughout all stages of its life cycle and at all levels of the customer-supplier chain.

It integrates all management, engineering and product assurance functions required to execute the project.

Table 5‑1 presents an overview of the disciplines covered by ECSS management branch. It is not intended to be exhaustive.

Table 5‑1: Disciplines in the management branch

| Discipline | Title | Scope / Objective |
| --- | --- | --- |
| M-10 | Project Planning and Implementation | Project planning and implementation discipline provides a coherent set of processes for minimizing the technical, scheduling and economic risks of the project. In particular this is done by:   * introducing phases and formal milestones enabling the progress of the project to be controlled with respect to cost, schedule and technical objectives. * defining project breakdown structures, which constitutes the common and unique reference system for the project management to: * identify the tasks and responsibilities of each actor; * ensure the coherence between technical, documentary, administrative and financial activities of the whole project; * perform scheduling and costing activities. * setting up a project organization to implement a structured and complete approach to perform all necessary activities on the project.   More details, descriptions and requirements are given in ECSS‑M-ST-10. |
| M-40 | Configuration and Information Management | Configuration management and information discipline:   * identifies, describes and controls the technical description of a system in a logical and consistent manner throughout the system’s life cycle, and * ensures that the information necessary for effective execution of all management processes are recorded, retrieved, distributed and modified in a traceable manner.   More details, descriptions and requirements are given in ECSS‑M-ST-40. |
| M-60 | Cost and Schedule Management | Cost and schedule management discipline provides a coherent set of processes for verifying the compliance of project planning and organization to ensure the consistent use of human resources, facilities, materials and funds to achieve the successful completion of the space project within its established goals: costs, schedule and performance.  It provides alerts to trigger necessary adaptations (e.g. re-planning, resource reallocation).  More details, descriptions and requirements are given in ECSS‑M-ST-60. |
| M-70 | Integrated Logistic Support | Integrated logistic support discipline covers the requirements necessary for logistic support throughout the system life cycle.  More details, descriptions and requirements are given in ECSS‑M-ST-70. |
| M-80 | Risk Management | Risk management discipline identifies all risks (incl. new opportunities) and keeps these risks within defined and accepted boundaries that are defined in the risk policy of the project.  Risk management aims at all aspects of the programme, including technical and quality performance, programmatic (e.g. funding, political environment), cost (e.g. contract type, project cost), schedule and operation (e.g. logistic support, security). In particular it includes:   * The systematic identification, assessment and classification of all risk causes and consequences prior to definition and implementation of a decision to accept, to monitor or to take action. The risk assessment supports the decision making process, including consideration of uncertainties about the risk involved. Independent verification of the risk assessment ensures its objectiveness. * The systematic definition, implementation, control and verification of actions appropriate for elimination or reduction of risk to an acceptable level.   More details, descriptions and requirements are given in ECSS‑M-ST-80. |

### Engineering (E-branch)

ECSS-E disciplines cover the engineering aspects of space systems and products, including:

* the engineering process as applied to space systems and their elements or functions, and
* technical aspects of products used to accomplish, or associated with, space missions.

Table 5‑2 presents an overview of the disciplines covered by ECSS engineering branch. It is not intended to be exhaustive.

Table 5‑2: Disciplines in the engineering branch

| Discipline | Title | Scope / Objective |
| --- | --- | --- |
| E-10 | System Engineering | The system engineering discipline is a multidisciplinary activity to technically coordinate the different engineering activities to ensure the overall technical consistency and integrity within the project. In particular it includes:   * System technical requirements definition analysis, integration and interfaces control, verification, and * System activities providing constraints to others disciplines such as space environment, human factors and celestial mechanics, reference coordinates.   Note: Equipment electromagnetic compatibility design aspects are included in the discipline E-20 “Electrical and Optical”.  More details, descriptions and requirements are given in ECSS‑E‑ST­‑10. |
| E-20 | Electrical and Optical Engineering | The electrical and optical engineering discipline addresses all aspects of the electrical, electronic, electromagnetic, microwave and optical engineering processes design of space products. In particular it includes:   * functions such as power generation, storage, conversion and distribution, * analysis and design requirements such as multipaction, spacecraft charging, electromagnetic compatibility, electrical interfaces and interconnections, and * technological aspects of communication interfaces.   Note: Communication protocols are included in the discipline E50 “Communications”.  More details, descriptions and requirements are given in ECSS‑E‑ST‑20. |
| E-30 | Mechanical Engineering | The mechanical engineering discipline addresses all aspects of the mechanical design of space products. In particular it includes:   * thermal control, * structures including structural materials, * mechanisms and pyrotechnics, * environmental control and life support (ECLS), and * propulsion (launchers and spacecrafts).   More details, descriptions and requirements are given in ECSS‑E‑ST‑31, -32, -34 and -35. |
| E-40 | Software Engineering | The software engineering discipline addresses the life cycle processes for software products (e.g. requirements definition, architectural design, development, operations and maintenance). In particular it addresses the different types of software: on-board (embedded), on-ground, and software for qualification, testing and verification.  Note: Discipline Q-80 “Software product assurance” covers product assurance for software.  More details, descriptions and requirements are given in ECSS‑E‑ST‑40. |
| E-50 | Communications | The communications discipline addresses all communication aspects related to:   * External interfaces for telemetry, telecommands, ranging and data: spacecraft-to-ground, spacecraft-to-spacecraft, ground-to-ground, and * Internal interfaces between items of on-board equipments.   In particular this discipline covers all aspects such as link budgets and protocols on various communication layers.  Note: Discipline E-70 “Ground systems and operations” covers services definition.  More details, descriptions and requirements are given in ECSS‑E-ST-50. |
| E-60 | Control Engineering | The control engineering discipline addresses aspects of automatic control in space systems. In particular it includes:   * Requirements for dynamics and control, (e.g. attitude and orbit control, robotics, rendez-vous and docking), and * Requirements for sensors and actuators (e.g. gyroscopes, sun and star sensors),   More details, descriptions and requirements are given in the ECSS‑E‑ST‑60 discipline documents.  Note: There is no level 1 E-60 standard. |
| E-70 | Ground Systems and Operations | The ground systems and operations discipline addresses the engineering of the ground segment and mission operations, which form an integral part of the overall system implementing a space project. In particular it includes:   * Procedures and languages for operations, * Requirements for space segment operability, * Telemetry and telecommand services definition, and * Requirements on interface between space vehicle and ground support equipment.   More details, descriptions and requirements are given in ECSS‑E‑ST‑70. |

### Product Assurance (Q-branch)

The prime objective of Product Assurance is to assure that the Space Products accomplish their defined mission objectives and more specifically that they are safe, available and reliable. In support of project Risk Management, PA assures an adequate identification, appraisal, prevention and control of technical risks within project constraints.

Table 5‑3 presents an overview of the disciplines covered by ECSS product assurance branch. It is not intended to be exhaustive.

Table 5‑3: Disciplines in the product assurance branch

| Discipline | Title | Scope / Objective |
| --- | --- | --- |
| Q-10 | Product Assurance Management | Product Assurance management is a multidisciplinary activity to ensure that a Product Assurance programme is implemented and managed throughout all project phases and coordinated with all actors. It addresses the Product Assurance Plan defining all PA activities consistent with the Project objectives, requirements, criticalities and constraints. In particular it includes:   * Allocation and availability of adequate resources, personnel and facilities to carry out the necessary Product Assurance tasks, * Requirements for tier suppliers to perform proper Product Assurance monitoring and control, * Progress monitoring, reporting and visibility of all Product Assurance matters, in particular those related to alerts, critical items, non-conformances, changes, deviations, waivers, actions or recommendations resulting from reviews, inspection and audits, qualification, verification and acceptance.   More details, descriptions and requirements are given in ECSS‑Q‑ST‑10. |
| Q-20 | Quality Assurance | The quality assurance discipline addresses all aspects to ensure that product quality is specified according to customer needs, designed-in, built, verified and maintained in the products with associated documentation throughout project life cycle. In particular it addresses:   * Quality Assurance for test centres, and * Off the shelf equipment and components.   Note: Discipline Q-80 “Software product assurance” covers product assurance for software.  More details, descriptions and requirements are given in ECSS‑Q‑ST‑20. |
| Q-30 | Dependability | The dependability discipline addresses all aspects to ensure that the dependability performance (availability performance and its influencing factors reliability performance, maintainability performance and maintenance support performance) is met for the space product including system functions implemented in software and the interaction between hardware and software. In particular it includes:   * Design rules (e.g. derating, end of life parameter drifts), and * Dependability analyses (e.g. worst case circuit performance, failure mode and effects, criticality).   Note: Discipline Q-80 covers software dependability. However the dependability. However, the dependability requirements for functions implemented in software, and the interaction between hardware and software, are defined in Q-30 discipline.  More details, descriptions and requirements are given in ECSS‑Q‑ST‑30. |
| Q-40 | Safety | The safety discipline addresses all aspects to ensure that all safety risks associated with the design, development, production and operations of Space Product are identified, assessed, minimised, controlled and finally accepted through the implementation of a safety assurance programme. In particular it addresses the assessment of the risks based on qualitative and quantitative analyses (e.g. hazard, fault-tree, sneak).  More details, descriptions and requirements are given in ECSS‑Q‑ST‑40. |
| Q-60 | Electrical, Electronic, Electromechanical (EEE) Components | The EEE components discipline defines requirements for selection, control and procurement of EEE components for space projects to ensure that they satisfy the mission performance requirements during the full life cycle of the products. In particular it addresses:   * Component programme management, * Component selection, evaluation and approval, * Component procurement, * Component handling, storage, relifing, and * Component quality assurance.   Note: Discipline Q-30 “Dependability” covers the dependability design rules related to EEE components (e.g. derating and end of life parameter drift).  More details, descriptions and requirements are given in ECSS‑Q‑ST‑60. |
| Q-70 | Materials, Mechanical Parts and Processes | The Materials, Mechanical Parts and Processes discipline defines requirements for selection, control and procurement of materials, mechanical parts and processes for space projects to ensure that they satisfy the mission performance requirements during the full life cycle of the products. In particular it addresses:   * Requirements and processes for selection (e.g. characterisation, evaluation, qualification for their intended use) and procurement of the materials and mechanical parts, (e.g. outgassing, thermal-cycling, radiation, soldering, cracking), and * Requirements and processes for avoiding planetary contamination (e.g. cleanliness, sterilisation).   Note: Discipline Q-30 “Dependability” covers the dependability design rules related to Materials, Mechanical Parts and Processes.  More details, descriptions and requirements are given in ECSS‑Q‑ST‑70. |
| Q-80 | Software Product Assurance | The Software Product Assurance discipline defines requirements to ensure that developed or reused software and software services perform properly and safely in their operational environments. It also includes requirements for the development of non-deliverable software which affects the quality of the deliverable product or service provided by a space system (e.g. test and verification software).  Note: Discipline E-40 “Software engineering” covers engineering aspects of software.  More details, descriptions and requirements are given inECSS‑Q‑ST‑80. |

### Space Sustainability (U-branch)

The prime objective of Space Sustainability is to ensure the long term sustainability of space activities, including orbital debris mitigation, space situation awareness, and planetary protection.

Space sustainability refers to the ability for all countries to continue to use space for peaceful purpose and socio-economic or scientific benefit over the long term.

Table 5‑4: Disciplines in the space sustainability branch

| Discipline | Title | Scope / Objective |
| --- | --- | --- |
| U-10 | Space Debris | The space debris discipline covers all activities to avoid space debris proliferation, to mitigate the risk of space debris generation by objects already in orbit or intended to be brought into orbit and to reduce space debris by active disposal activities.  It includes the protection of people and assets on ground against threats from man-made space objects when returning to earth.  More details, descriptions and requirements are given in ECSS‑U‑ST‑10. |
| U-20 | Planetary Protection | Planetary protection deals with all measures in interplanetary mission to prevent biological contamination of both the target celestial body and the Earth in the case of sample-return missions.  More details, descriptions and requirements are given in ECSS‑U‑ST‑20. |

# Introduction into space programmes

## The customer-supplier model

The production of space systems calls for the cooperation of several organizations that share the common objective of providing a product that satisfies the customer’s needs (performance within cost and schedule constraints).

All space project actors are either a customer or a supplier, or both.

In its simplest form, a project can comprise one customer with just one supplier; however, most space projects comprise a number of hierarchical levels, where:

* the actor at the top level of the hierarchy is the top level customer,
* the actors at intermediate levels of the hierarchy are both supplier and customer,
* the actors at the lowest level of the hierarchy are suppliers only.

## Business agreements

Within the project, exchanges of products and services are governed by business agreements, used as a generic term throughout the ECSS Standards when referring to a legally binding agreement between two or more actors in the customer–supplier chain. These agreements include the terms and conditions agreed between the parties, the rules by which business is conducted, the actors’ commitments and obligations for the provision of goods and services, the methods of acceptance and compensation, monetary, or otherwise. Business agreements serve as a framework prescribing the activities throughout the execution of work, and as a reference to verify compliance.

Business agreements are recorded in a variety of forms, such as

* Contracts,
* Memoranda of understanding,
* Inter–governmental agreements,
* Inter–agency agreements,
* Partnerships,
* Bartering agreements, and
* Purchase orders.

## Applicability of ECSS documents

The ECSS documents themselves do not have legal standing and they do not constitute business agreements: they are made applicable by invoking them in business agreements, most commonly in contracts. The applicability of standards and requirements is specified in the project requirements documents (PRDs), which are included in business agreements, which are agreed by the parties and binding them.

1. Description of PRD is provided in ECSS-M-ST-10, Clause 4.1.10.

The top–level customer’s PRD forms the basis for the generation of all lower level customer PRDs. An integral part of a PRD, at any level, is the set of ECSS Standards tailored as necessary and documented in an “ECSS Applicability Requirements Matrix" (EARM), as described in ECSS-S-ST-00-02..

A supplier, at any level, is responsible for demonstrating compliance with the project requirements contained in his customer’s PRD, through, for example, the elaboration of a compliance matrix, and ultimately for supplying a conforming product. The compliance to the PRD is presented in an Implementation Documents (IDs), for example project plans (e.g. management, engineering and product assurance) and compliance matrix.

1. Description of Implementation Document is provided in ECSS-M-ST-10.

The hierarchical structure in Figure 6‑1 constitutes the customer–supplier chain within a project with its contractual chain of documents.



Figure 6‑1: Customer–supplier network concept

# Application of ECSS Standards

The project’s requirements within the PRD are composed by two sets:

* requirements covered by ECSS disciplines, subject to tailoring, and
* other requirements specific to the project (not considered in this Clause, e.g. mission specific requirements)

The ECSS Standards and requirements to be made applicable at each level of the customer–supplier chain are influenced by the type and phase of the project involved, and by the type of business agreement to be used for managing the project.

The ECSS System provides a comprehensive set of coherent standards covering the requirements for the procurement of a generic space product. This system can be adapted to a wide range of project types. The process of adapting the requirements to the project specificities is called tailoring.

The tailoring process of ECSS requirements for a given project/mission consists of the preparatory and the actual tailoring activities in the following 7 steps:

1. Preparatory activities

Step 1: Identification of project characteristics

Step 2: Analysis of project characteristics and identification of risks

1. Tailoring activities

Step 3: Selection of applicable ECSS Standards

Step 4: Selection of requirements from applicable standards

Step 5: Completion of requirements

Step 6: Harmonization of requirements

Step 7: Documenting of requirements applicability

Having completed these 7 steps will result in a consolidated document recording the applicability of ECSS Standards and requirements for a project in an efficient and structured manner. This document is the “ECSS Applicability Requirements Matrix” (EARM).

This tailoring process is described in detail in ECSS-S-ST-00-02.

# User feedback

The ECSS users apply ECSS documents to projects, including any adaptation through tailoring necessary to meet specific projects’ needs. They are also expected to provide feedback to the ECSS developers. This feedback is the primary source for maintaining and enhancing the ECSS System.

In addition to user feedback provided during the development of ECSS documents, following feedback is expected:

* The set of requirements tailored from ECSS documents to the project specificities and made applicable as part of the business agreement(s). For example, this can be documented into an ECSS Applicable Requirements Matrix (EARM).
* Status of compliance with respect to the above set of ECSS requirements. This can be documented into an ECSS Compliance Matrix (ECM). This matrix provides, during the development phase, the actual indication of compliance.
* Change proposals to ECSS documents or to the ECSS System as a whole, provided in the form of an ECSS Change Request at any time. ECSS Change Requests can be submitted via the ECSS.NL website.

This information represents important customer feedback because they provide information on how ECSS documents were applied and on how requirements evolved during project life cycle.

Any user feedback should in the end be made available to the ECSS Secretariat, via his/her representative in ECSS organisation (e.g. uploading information in the ECSS website ([www.ecss.nl](http://www.ecss.nl))), for recording and passing it to the appropriate ECSS bodies for assessment and further processing.

# Requirements

## Applicability

This clause addresses the requirements to make the ECSS standards applicable for the development of space products. The following requirements apply to any element of customer-supplier chain, from top to lowest level, as illustrated in Figure 6‑1.

## Requirements on customers

The customer shall select which ECSS Standards to make applicable and to use to establish the project/product requirements, including use of ECSS-S-ST-00-01 for terms and definitions.

The customer shall define, as part of the project requirements documentation (PRD), the set of requirements tailored from ECSS documents to the project specificities which are made applicable.

The customer shall produce, as part of the PRD, a documentation identifying the ECSS requirements applicable to the project.

1. An “ECSS applicable requirements matrix” (EARM) is a recommended method for this component of the PRD.

The documentation identifying the requirements applicable to the project shall include following data (e.g. EARM):

The complete list of ECSS standards either fully or partially applicable to the project/product, including any standard (ECSS or not) made applicable via the chain of normative references;

For each partially applicable standard, the status of each requirement:

* applicable without modification
* applicable with modification
* not applicable

The complete list of additional requirements

For modified and additional requirements, their complete formulation

## Requirements on suppliers

The supplier shall demonstrate compliance with the PRD requirements.

1. An “ECSS compliance matrix” (ECM) is a recommended method to document the demonstration of this compliance. The ECM is part of the project compliance matrix, addressing compliance to the applicable ECSS requirements (e.g. EARM).

The documentation identifying the compliance to ECSS requirements applicable to the project (e.g. the ECM) shall include following data:

The complete list of ECSS requirements applicable to the project (e.g. in the EARM).

For each requirement, the actual indication of compliance. When deviation is identified the justification is provided.