- (normative)
OTS plan - DRD

  - DRD identification

    - Requirement identification and source document

This DRD is called from requirement ECSS-Q-ST-20-10, requirement 5.1.1a.

    - Purpose and objective

The OTS plan defines the OTS item process selection, characterization and qualification activities.

  - Expected response

    - Scope and contents

          - Introduction

          - The OTS plan shall contain a description of the purpose, objective, content and the reason prompting its preparation.

          - Applicable and reference documents

          - The OTS plan shall list the applicable and reference documents in support to the generation of the document.

          - Definitions and abbreviations

          - The OTS plan shall list the applicable dictionary or glossary and the meaning of specific terms or abbreviations utilized in the document with the relevant meaning.

          - Responsibility and organization

          - The OTS plan shall describe the project team organization and the responsibilities for the activities and documentation.

          - OTS item selection

          - The OTS plan shall describe the market survey, the data evaluation and the selection activities based on the requirements of ECSS-Q-ST-20-10 clause 5.2 and 5.3.

          - OTS item characterization

          - The OTS plan shall present the OTS item characterization activities for selection of the final candidate based on the requirements of ECSS-Q-ST-20-10 clause 5.3.

          - OTS item performance evaluation

          - The OTS plan shall present the OTS item performance evaluation activities for selection of the final candidate based on the requirements of ECSS-Q-ST-20-10 clause 5.3.

          - OTS item procurement and qualification

          - The OTS plan shall describe the:

            - procurement activities once the project has completed the OTS item selection and characterization processes;

            - activities for the configuration control to track any OTS item modification;

            - description of the procurement verification approach and its implementation;

            - product assurance approach and its implementation;

            - batch policy;

            - qualification activities and logic according to ECSS-E-ST-10, and ECSS-E-ST-10-02.

    - Special remarks

None.